# Depression Screening Web App

## Project Documentation

Status: Planning / Phase 1 kickoff

Prepared for: Team (ML + Web Dev + Data Science)

# 1. Project Overview

We are building a web application (with a future mobile app in mind) that screens users for clinical depression using a structured, LLM-assisted pipeline, validated against standard psychiatric scales (HAM-D, HAM-A, BDI). The system produces a clinician-facing report that gives a screening judgment (“clinically depressed” / “not clinically depressed”) along with evidence — specific user answers highlighted and explained.

This is a re-build of an earlier version of the system, this time structured as a proper multi-person, multi-phase engineering project rather than a single-person prototype.

## Phase 1 (current target — keep it simple)

- Text-only input from the user (no audio yet, even though the interface may eventually collect audio)

- 30 questions asked out of a bank of 150 (provided by Anupama ma'am)

- Screening via an ensemble of publicly available LLMs

- Mapping of the 30 questions to HAM-D / HAM-A / BDI items + item-wise correlation analysis

- Clinician report generation (text-only version)

## Phase 2 (later)

- Reintroduce audio: capture audio answers, transcribe to text, use transcript as primary signal but retain audio

- Feed subject audio into the existing multi-view model (WavLM Base+ Layer 7 embeddings, V6 pipeline) for a secondary depression signal

- Combine multi-view audio model output with the text-based LLM ensemble screening for a fused final judgment

- Migrate/extend web app into a full React Native mobile app

# 2. Team & Responsibilities

| Member | Skillset | Responsibility |
| --- | --- | --- |
| You | ML | Screening pipeline (LLM ensemble), HAM-D/HAM-A/BDI item mapping, correlation logic (with Sakshi), report generation logic, later: multi-view audio model integration |
| Rakshita | Web Dev (React Native) | Frontend — question interface, answer capture (text now, audio-ready later), results/report display |
| Shreya | Web Dev (React Native + backend) | Frontend (shared with Rakshita) + backend/API — question serving logic, session/answer storage, calling the ML service |
| Sakshi | Data Science (no web) | Light, notebook-based analytical work — see dedicated section below |

## 2.1 What Sakshi Can Own (Data Science, No Web Dev Needed)

Since she doesn't work in web but is solid in DS, she should own the analysis layer that sits entirely in notebooks/scripts, independent of the app's deployment:

### 1. Item-wise correlation analysis

- Once the 30 questions are mapped to HAM-D/HAM-A/BDI items, compute correlation (Pearson/Spearman, and Cohen's kappa where categorical) between each screening question's response and its corresponding clinical scale item.

- Deliverable: a notebook + summary table showing which of the 30 questions correlate strongly/weakly with clinical items — useful for refining the question bank later.

### 2. Ensemble agreement analysis

- Once the LLM ensemble is producing screening outputs, Sakshi can compute inter-rater agreement between the different LLMs (majority vote reliability, Cohen's/Fleiss' kappa across the ensemble).

- Helps decide ensemble weighting/voting strategy.

### 3. 150 → 30 question sampling validation

- Check that however the 30 are sampled from the 150 (random / stratified across HAM-D, HAM-A, BDI dimensions), the sample maintains good coverage across all clinical dimensions and doesn't skew toward one scale.

- Deliverable: a coverage report / simple stratification recommendation.

### 4. Evaluation metrics for the screening pipeline

- Sensitivity, specificity, accuracy, F1 of the ensemble screening output against ground-truth clinical labels (once available from pilot sites), using scikit-learn.

This work is entirely pandas / scipy / scikit-learn / notebook-based — no deployment or web dependency, and it's genuinely useful rather than filler.

# 3. Tech Stack

| Layer | Tech |
| --- | --- |
| Frontend | React Native (Web + future mobile) |
| Backend / API | Node.js/Express or Python (FastAPI) — to be decided with Rakshita & Shreya depending on what integrates best with the ML service |
| ML Service | Python (FastAPI/Flask microservice), called by backend |
| LLM Ensemble | Publicly available LLM APIs (to shortlist: e.g., open-source hosted models / API-based models — needs a decision on which specific LLMs to ensemble) |
| Data/Correlation Analysis | Python — pandas, scipy, scikit-learn (Sakshi) |
| Audio (Phase 2) | Existing multi-view pipeline — WavLM Base+ Layer 7 embeddings, V6 SVM models |
| Storage | To be decided — session data, transcripts, question bank |

Note: Since Rakshita and Shreya are building in React Native, the backend can be a separate service (Node or Python) that the RN app calls via REST API — keeping the ML pipeline (your part) fully decoupled and reusable for the eventual mobile app.

# 4. System Pipeline (Phase 1 — Text Only)

- 150 Questions (from Anupama ma'am)

- → Select 30 Questions (Sakshi validates sampling/coverage)

- → User answers via interface (text input for now)

- → Answers (text) screened via LLM Ensemble (publicly available LLMs)

- → Map 30 questions to HAM-D / HAM-A / BDI items

- → Item-wise correlation analysis (Sakshi)

- → Clinician Report Generator: final screening judgment (depressed / not depressed) + supporting evidence (which answers, why, highlighted quotes)

- → Report delivered to clinician (web interface)

# 5. System Pipeline (Phase 2 — Add Audio + Multi-View Model)

- User answers via interface (audio + text)

  - Transcript (ASR) → same text pipeline as Phase 1

  - Raw audio → Multi-view model (WavLM Base+ Layer 7 / V6 SVMs) → secondary audio-based signal

- → Fuse text-based screening + audio-based signal → Final combined report

# 6. Key Design Decisions Made So Far

- Question bank: 150 items sourced from Anupama ma'am; 30 will be presented per session.

- Input mode for now: Text only, to keep Phase 1 simple and ship faster. Audio capture pipeline can be stubbed into the UI early (so Rakshita/Shreya don't have to rebuild the interface later) even if not processed yet.

- Screening approach: Ensemble of publicly available LLMs (needs a shortlist + prompting strategy — your ML task).

- Clinical grounding: HAM-D, HAM-A, BDI — questions/items from these scales are mapped to the 30 screening questions; item-wise correlation quantifies how well the screening questions track the validated scales.

- Reporting: Clinician report must state a judgment (depressed / not depressed) with justification — specific answers cited/highlighted, not just a score.

- Frontend framework: React Native, chosen specifically because of the future mobile app plan (Rakshita & Shreya).

- Audio/multi-view model reuse: The existing multi-view model (from the voice DSS project) will be reused in Phase 2 rather than rebuilt — it takes subject audio directly.

# 7. Open Items / To Be Decided

☐  Which specific public LLMs to use in the ensemble (cost, rate limits, API access)

☐  Ensemble voting/aggregation strategy (majority vote, weighted, LLM-as-judge, etc.)

☐  Exact mapping table: which of the 30 questions maps to which HAM-D/HAM-A/BDI item(s)

☐  Backend language choice (Node vs Python/FastAPI) — depends on Rakshita/Shreya's preference and how tightly it needs to integrate with your ML service

☐  Data storage plan for transcripts/answers (privacy/compliance matters here given clinical data — should align with LifeBack's SaMD data-handling approach)

☐  Session flow: how the 30 questions are selected from 150 each time (random vs stratified — Sakshi's coverage check will inform this)

☐  Report format: web-view only, or also exportable (PDF) for clinicians

# 8. Task Breakdown (Suggested First Sprint)

| Task | Owner |
| --- | --- |
| Finalize LLM ensemble shortlist + prompting approach | You |
| Draft HAM-D/HAM-A/BDI → 30-question mapping | You (with Anupama ma'am's input) |
| Question sampling logic + coverage validation | Sakshi + You |
| React Native question-interface (text input, session flow) | Rakshita |
| Backend API (serve questions, store answers, call ML service) | Shreya |
| Item-wise correlation notebook | Sakshi |
| Report generation logic (judgment + evidence highlighting) | You |
| Report display UI | Rakshita/Shreya |

# 9. Future Roadmap

- Ship Phase 1 (text-only screening + report) as MVP.

- Validate against pilot data (aligns with your broader clinical pilot sites — AIIMS-adjacent institutions, St. John's, Jahangir Hospital, Tulsi Healthcare, etc., if reused for this too).

- Add audio capture + transcription.

- Integrate multi-view audio model (V6) as a secondary/fusion signal.

- Extend React Native web app into full mobile app release.